Weekly Report - Week 2

Name: Shoaib          Date: May 04, 2026          Hours on assignment this week: 11

## 1. What I completed this week

Concrete, verifiable items completed and committed to the GitHub repository:

- 03_clean.R - 16 cleaning stages implemented and tested. Covers country normalisation (390 variants mapped to canonical names), salary outlier flagging using IQR, industry standardisation, gender category merging, experience band formatting, logic checks for age versus experience, city validation, multi-state extraction, and missingness flagging. All 28,215 rows retained with no rows removed.

- 04_impute.R - 4 imputation stages applied and tested. Mode imputation for education (240 entries filled with College degree), constant imputation for gender (185 entries), constant imputation for race (196 entries), and constant imputation with zero for additional compensation (7,372 entries). All decisions documented with justification in script.

- Data dictionary created with one row per variable. All 8 required fields present: name, type, label, valid range, percent missing before cleaning, percent missing after cleaning, imputation treatment and notes. Saved as CSV and as second sheet in Excel export.

- 05_export.R - cleaned dataset exported and validated in all four required formats: .sav with variable labels, .dta at Stata version 15, .xlsx with cleaned data and data dictionary sheets, and .rds. All four files committed to the outputs folder on GitHub.

- 06_report.qmd - report scaffolded with all six required sections and five charts including missingness before and after, salary distribution, additional compensation distribution, observed versus imputed education, and median salary by education level.

- First end to end dry run completed successfully. source(run_pipeline.R) produced all outputs without errors from a clean session.

Note: Majority of the work was done over the weekend given that I was on Annual leave from April 28 to 30 and May 01, was a national holiday.

## 2. What I plan for next week

- Render the full Word report from the pipeline using Quarto and verify all charts render correctly

- Finalise the README so a reviewer can reproduce all outputs from a clean checkout

- Self review and clean up dead code

- Tag the final submission commit as final

- Complete the blind peer read within the 48 hour window

- Prepare and deliver the final PowerPoint presentation

- Submit Friday Report 3 as a retrospective

## 3. Blockers and issues

Not at this time.

## 4. Anything I need from the evaluating office

No outstanding requests at this time. However, I used all the variables since the query wasn’t answered in the last report.