Weekly Report - Week 1

Name: Shoaib Haroon Date: April 23, 2026    Hours on assignment this week: 8

- What I completed this week:

The GitHub repository was created on Day 1 and the full project skeleton was committed with meaningful commit messages. The repository is live at github.com/shoby0/salary-survey-pipeline and has 20 commits spread across the week.

The following concrete items were completed:

README skeleton committed as the first commit on Day 1

Six project folders created: data_raw, data_clean, outputs, weekly_reports, presentation, scripts

Seven R scripts created as empty shells with header comments: 00_config.R through 06_report.qmd

run_pipeline.R created as the single entry point

00_config.R written and tested. All paths, thresholds and parameters load correctly

01_ingest.R written and tested. Dataset loaded with 28,215 rows and 18 columns. Both row and column count checks passed

02_diagnose.R written and tested. Full exploratory diagnostics produced covering missingness, data types, duplicates, salary ranges and category distributions

Problem inventory drafted and committed to weekly_reports folder. Seven data quality issue classes identified and documented

- What I plan for next week

- Begin implementing cleaning stages in 03_clean.R one issue class at a time

- Start with country name normalisation using string standardisation

- Implement salary outlier flagging using the IQR method

- Handle the additional compensation column type coercion from character to numeric

- Address gender category inconsistency by merging near identical categories

- Draft the data dictionary structure with one row per variable

- Begin scaffolding the Word report in 06_report.qmd

- Blockers and issues

The local git repository was not initialised correctly when the project was first cloned, which required manual initialisation using git init and re-linking to the remote. This was resolved within the same session and did not cause any delay to the work.

No other blockers at this time. Work is on track and all Week 1 requirements have been met as outlined in the participant brief.

- Anything I need from the evaluating office

The participant brief states that the specific variables I am expected to clean will be communicated individually at kickoff. I have not yet received confirmation of my scoped variables. I have proceeded with full dataset diagnostics in the meantime but will need this confirmed before beginning the cleaning stage to ensure I stay within scope.